2016-04-10
Deliveries document

Group8: Seldin Music, Liridon Kozhani, Walid Balegh, Xingchen Lu, Mattias Gustavsson,
Abdirahman Duale.

The web shop frontend will be in HTML/CSS and might have some elements in JavaScript. The backend will consist of a WildFly8 application server where user requests will be processed. On the application server Java Server Faces framework will be used. MySQL is going to be the database being used to store and fetch data for the web shop.

Implementation delivery 1:
- The java classes will be written.
- The first page the user is presented with.
- Ability to add a movie and remove a movie.
- The movie database will be implemented.
- HTML/CSS work(layout,style,functionality)

Implementation delivery 2:
- The login system will be implemented.
- The admin database will be implemented.
- Adding our gathered movies to the movie database.
- HTML/CSS work(layout,style,functionality)

Implementation delivery 3:
- The ability to add and remove an admin account will be implemented.
- The ability to change an admin password will be implemented.
- HTML/CSS work(layout,style,functionality)

Implementation delivery 4:
All the HTML pages will be done.
Orders database will be implemented.
The basket will be implemented.
HTML/CSS work(layout,style,functionality)

Implementation delivery 5:
- Search functionality will be implemented.
- The ability to modify orders for the admin will be implemented.
HTML/CSS work(layout,style,functionality)

Implementation delivery 6:
Testing the web application.
HTML/CSS work(layout,style,functionality)